# Big Sur River Watershed Management Plan Project Scope of Work

Task 1. Watershed Group and Advisory Committee

Central Coast Salmon Enhancement (CCSE), the RCD of Monterey County (RCDMC) and Garrapata Creek Watershed Council (GCWC) will establish a Big Sur Watershed Group and Technical Advisory Committee (TAC).  The Watershed Group will be comprised of interested local stakeholders, including private and public landowners, residents, representatives of governmental agencies and technical experts. The role of this group is to provide input for the purpose of developing the watershed management plan.

- CCSE will serve as neutral facilitator to assist in formation of the group.

- RCDMC and CCSE will develop potential list of invitees, send an invitation to invitees, follow up with phone calls, set kick-off meeting dates, generate and distribute agendas, track follow up items, schedule and conduct periodic team phone conference calls, generate and distribute meeting minutes. GCWC, which is a local watershed group, will assist in making contact with local stakeholders.

- CCSE will conduct stakeholder meetings on a schedule to be established by the group but no less than quarterly. Purpose of the meetings are to review and direct preparation of work products, draft plans and provide input into the planning process.

The TAC will advise the project team (RCDMC, CCSE, Cal State Monterey Bay (CSUMB) and Stillwater Sciences) on scientific matters and make recommendations based on technical issues.

- CCSE, GCWC and RCDMC will recruit members by letters, notices and personal invitation. TAC members will include representatives from landowner groups, State Parks, US Forest Service, USDA Natural Resources Conservation Service (NRCS), CDFG, Monterey County, and other local, state, and federal representatives.

- The TAC will advise the project team on the completeness of the Watershed Assessment (see Task 2).

- The TAC will be provided review materials via email and be invited to at least two joint stakeholder/TAC meetings.

Task 2. Watershed Assessment

A systematic assessment of physical and biological conditions in the watershed is the necessary first step to determining the cause of modern declines in steelhead populations and identifying remedial measures.  It can also identify current and future threats to those populations, which in turn can suggest protective measures with the greatest likelihood of achieving resource-conservation goals.  We recognize seven major elements that will need to be researched and described based primarily on existing information as a necessary precursor to developing a credible watershed management plan: geology, geomorphology, hydrology, water quality, vegetation, steelhead limiting factors, and Big Sur River lagoon habitat.  Each of these elements will be written up, with associated data tables and maps, as discrete sections of the watershed assessment chapter of the watershed management plan to provide one complete and comprehensive product.

2.a. Existing Information Compilation

CCSE and RCDMC will research and inventory existing information including reports, studies, maps, GIS files and technical data, covering subjects such as land use, hydrology and water supply, water quality, steelhead population and habitat.  CCSE will relay relevant existing information sources to the technical lead of each Watershed Assessment element for analysis and interpretation.

2.b. Geology

Watershed geology, including bedrock framework, faults, erosion potential, and landslide history provides an immutable context for watershed condition.  The geologic framework establishes the potential for excess sediment delivery processes and rates, and the sensitivity of the watershed to respond to poor or improved land management and fire.  Broad geological features also set the context for more detailed geomorphic research. This information is generally found in Rosenberg (2001), and will be improved with reconnaissance-level field investigations.

2.c. Geomorphology

#### The geomorphology work (CSUMB) will encompass variables that control sediment delivery and transport from the upper watershed slopes to the channel, and continuing to the lagoon.  Further, this work will assess stream and floodplain stability and function and stream bed material characteristics, in the context of steelhead life cycle requirements.  The analysis will strive to describe and explain sediment transport and deposition dynamics across the watershed, under past, existing, and projected future conditions.  Such information is a vital prerequisite for designing strategies for watershed management aimed to improve O. mykiss habitat within the river. The work will include literature review, GIS analysis of existing geospatial data sets, resurvey of benchmarked cross sections, and reconnaissance-level geomorphic observations that ground-truth GIS-based analyses and verify and/or update existing information sources. The details resulting from each of the sub-tasks below will be dependent on available data.  Specific products for this subtask include:

- a summary of available past information and narrative on historic changes;

- predictions of hillslope and tributary sediment production;

- categorization of channel network into zones of sediment production, transfer, and storage;

- watershed map of hillslope and tributary sediment production zones and delivery pathways; and

- comments on the trajectory of geomorphic change, and potential implications for O. mykiss.

2.c.i. Geomorphology literature review/historical record analysis

A literature review will be conducted of the geology, geomorphology, and land use history of the watershed as they relate to hillslope sediment production, sediment delivery to the Big Sur River, and sediment transport along the Big Sur River to the ocean.  Sources of information for this review will include existing technical reports, topographic surveys, geologic maps, narrative accounts,  photo-monitoring, and remote-sensing datasets.

2.c.ii. Investigation of hillslope geomorphic processes

This task will characterize hillslope geomorphic processes in the Big Sur River watershed, specifically as they contribute to O. mykiss habitat development and change within the mainstem river corridor and the lagoon/estuary at the river mouth.  Natural hillslope sediment supply varies greatly in both space and time.  Spatially, the amount and size of sediment are strongly correlated with vegetation cover, hillslope gradient, and underlying geology.  Temporally, delivery also varies greatly, being greatest during rainfall events of high intensity or duration, in rainfall events that follow wildfires, and during large earthquakes with high peak ground accelerations.  The spatial distribution of various hillslope processes, and along with the relative magnitude of sediment delivery from the various processes will be assessed.  A reconnaissance survey of accessible hillsides will build on GIS and aerial photographic analysis (see subtask 2.c.iv) to confirm key areas of sediment production and delivery, and to develop an understanding of sediment transport connectivity in the watershed.  Specific investigations that will be included under this task will include:

- a semi-quantitative prediction of annual average hillslope and tributary sediment production and delivery to the Big Sur River mainstem, based on GIS analysis of “geomorphic landscape units” of land cover, hillslope gradient, and geologic units.  Sediment delivery to the mainstem will be based on erosion estimates from the literature and estimates of hillslope storage from the literature and field surveys; and

- interpretative historical assessment of land-cover effects on hillslope geomorphic processes, sediment supply, and sediment connectivity throughout the watershed.

2.c.iii. Investigation of fluvial geomorphic processes of sediment transport and morphological change

This task will characterize sediment transport and channel dynamics in the mainstem to understand how these physical processes affect the nature of fish passage, O. mykiss spawning and rearing habitat, bed and bank stability, and flood hazard.  The hazards and habitats possessed by the Big Sur River result from a series of natural and human influences on the character and dynamics of sediment transport and channel morphology.  Many changes in morphology result from direct modifications to the channel caused by human activity, and from the character and variability in sediment transport in a given reach.  Variation in sediment transport may be caused by changes in the upstream supply and caliber of sediment and by systematic changes to the erodibility of the channel’s bed and banks.  This task will elucidate the key fluvial geomorphic processes from a historic and current perspective, and then use that understanding of geomorphic processes in the context of proposed management and/or restoration alternatives as part of the Watershed Management Plan. A reconnaissance survey (see subtask 2.c.iv) of accessible reaches of the mainstem channel and major tributaries will provide an indication of contemporary and past channel processes.  Assembled data will be used to develop a process-based categorization of the channel network, emphasizing distinct processes of sediment production transport and deposition, and the formation (or degradation) of habitat types and locations of importance to O. mykiss populations.  Specific investigations that will be included under this task will include:

- characterization of sediment transport dynamics using site reconnaissance information, applicable published reports, and available stream gauge records from this or adjacent watersheds;

- analysis of historical changes in channel morphology through aerial photographic and topographic map overlays;

- analysis of contemporary geomorphic processes in the river corridor; and

- assessment of impact of water-related infrastructure and human channel modifications on geomorphic process.

2.c.iv. Site reconnaissance

Two reconnaissance-level site visits to the Big Sur River watershed will be conducted to become familiar with the geomorphic processes of sediment supply, sediment transport, and sediment deposition within the watershed.  Geomorphic observations will emphasize the processes that provide and contribute to the physical habitat features necessary for various life stages of O. mykiss.  The initial site visit will be conducted primarily by aircraft as this will allow the project team to observe and document conditions in the entire watershed regardless of property ownership and extreme topography. The second reconnaissance event will gather additional data on watershed conditions and will “ground-truth” certain hypotheses developed as part of conducting the various sub-tasks listed above.  By this point in the project, the stakeholder process will be well underway and additional landowner access agreements will be obtained if needed.

2.d. Hydrology

#### Streamflow measurements and the results of any previous hydrologic modeling (e.g., Yates and Von Konyenburg 1998) will be summarized by CSUMB to the extent that existing information allows.  Rainfall and hydrology data held by the U.S. Geological Survey, the Monterey County Water Resources Agency, and State Parks will be used to characterize monthly, seasonal and annual hydrologic variables over the total period of record, and to summarize groundwater conditions to the extent that data exist.  Specific products for this subtask include a summary and graphic presentation of:

#### streamflow frequency and duration (and time trends);

- annual precipitation magnitudes and spatial patterns (and time trends); and

#### gaining versus losing reaches of the river.

2.e. Water Quality Data Collection and Compilation

Primary water quality factors of concern for steelhead in the Big Sur River relate to food resource availability and water temperature.  CCSE will work with RCDMC to access public and private property sites to conduct Benthic Macroinvertebrate surveys in the low flow period of the grant time-frame. Existing habitat typing will be used to identify sample units. At least 5 sites will be sampled according to SWAMP Targeted Riffle Survey protocol. Samples will be identified according to SAFIT Level 1 protocol by a qualified lab. Stillwater Sciences will install continuously recording temperature Tidbit™ underwater dataloggers in four locations upstream of the lagoon to allow us to track temperature patterns in the river, particularly as they relate to riparian corridor (i.e., shade) conditions.

In addition, samples will be collected for bacteriological analysis of Total and Fecal coliforms during storm runoff events and during the summer baseflow period. Single event samples will be collected at two sites near the State Park campgrounds and in the lagoon during 2 storm events per year. In addition, a series of 5 samples in a single 30-day period will be collected each summer at the same two sites in order to calculate a 30-day log mean. We will incorporate data from the California Cooperative Ambient Water Monitoring Program (CCAMP) regarding other potential constituents of concern, as there are two monitoring sites in the project area, although currently none are flagged on the CCAMP website as likely impacting steelhead.

The collected information will be synthesized and illustrated in a report to the Stakeholders Group to be incorporated into the larger planning process.

2.f. Noxious Weeds Mapping

RCDMC will coordinate with State Parks personnel to map priority noxious weed populations in the riparian corridor as well as upland areas. This mapping will augment current State Parks weed inventory efforts to cover species that have yet to be mapped but which are known as present in the watershed. To support this, State Parks is contributing use of a Trimble ‘Juno’ GPS unit and one week of staff time for initial orientation to the unit and software and mapping assistance in the field. Priority weeds targeted under this survey include: panic veldt grass (Ehrharta erecta), sticky eupatorium (Ageratina adenophora), poison hemlock (Conium maculatum), Italian thistle (Carduus pycnocephalus), bull thistle (Circium vulgare), milk thistle (Silybum marianum), Himalayan blackberry (Rubus discolor), forget-me-not (Myosotis latifolia), French broom (Genista monspessulana) and Harding grass (Phalaris aquatica). Weed populations will be mapped as polygons and points with relative population densities on both public and private lands where access has been granted.

The collected information will be synthesized and illustrated in a report to the Stakeholders Group to be incorporated into the larger planning process.

2.g. Steelhead Limiting Factors

Stillwater Sciences will use a limiting factors analysis (LFA) approach to prioritize the likely causes of adverse impacts to the steelhead population in the Big Sur River watershed. This will be done to identify specific restoration and management actions that can be taken to address the limiting factors, as well as recommendations for focused studies that may be needed to further refine the understanding of limiting factors. An LFA integrates the effects of habitat carrying capacity and density-independent mortality (i.e., sources of mortality such as water temperature or disease with effects that are not dependent on the density of the population) across the entire life cycle to determine mechanisms regulating population growth. Stillwater has used this approach successfully in a number of other California coastal watersheds to identify those factors that are limiting steelhead population size, the actions in the watershed that are contributing to those factors, and measures that can be taken to effectively address those factors.

2.g.i. Summarize existing fishery data

There is an abundance of steelhead population and habitat assessment information to draw upon for the LFA (e.g., the State Parks steelhead enhancement plan and DFG work by R. Titus, J. Nelson, and R. Holmes). In addition, by the time this LFA is underway it is likely that additional relevant information will be made available as a result of the June 2011 water rights hearing for the river (e.g., more detailed data from R. Titus and R. Holmes). The results of this previous work will be summarized to identify trends in steelhead population (by age class, if possible) and habitat conditions.

2.g.ii. Develop conceptual model of steelhead in Big Sur River watershed

Existing information sources will be used to develop a conceptual model of steelhead life history and habitat constraints in the watershed. From the conceptual model and other components of the watershed assessment, including the lagoon habitat assessment (see below), hypotheses of the factors likely limiting the species’ population in the watershed will be developed. Because this LFA will be based primarily upon existing information from previous survey efforts, several of which already identify potential limiting factors, hypotheses for this LFA will be based upon a close and critical re-examination of the population and habitat data from those previous surveys, and in light of recent and emerging understanding of south-central steelhead life history requirements. The conceptual model will provide a synthesis of watershed conditions based on the previous watershed assessment chapters as they relate to the habitat requirements of steelhead life history stages, and will conclude with a series of implications for the management of the steelhead population.  Key data gaps will also be identified.

2.g.iii. Limiting factor reconnaissance

Once initial hypotheses of limiting factors are generated, but prior to the draft Watershed Plan, Stillwater fisheries biologists will conduct a two-day reconnaissance of the portion of the watershed accessible to steelhead.  This reconnaissance will provide the opportunity to both field check/verify the likelihood of suspected limiting factors, compare the relative importance of multiple limiting factors, and identify logistical issues associated with recommendations to address limiting factors or fill key data gaps. Findings from the reconnaissance will be used to refine and finalize the steelhead conceptual model and recommendations.

2.h. Big Sur River Lagoon Habitat Assessment

Lagoon rearing has been demonstrated to be critically important for central California coast steelhead populations, with significantly higher growth rates and ocean survival by steelhead that reared in lagoons, even with lagoon water temperatures as high as 75°F (24°C) (Smith 1990, Hayes et al. 2008, Bond et al. 2008). It appears that if lagoons are well-mixed (i.e., not salinity stratified), or comprised of mostly freshwater, they can maintain a relatively cool, well-oxygenated, and food-rich environment that provides high quality habitat for juvenile steelhead (Smith 1990). This can potentially relax to some degree density dependent bottlenecks occurring in upstream habitat and provide a high growth environment and adjustment to a saline environment that improves ocean survival for both stream- and lagoon-reared fish. Conversely, when lagoons are highly saline, or salinity-stratified, they collect heat in the lower saltwater layer, have relatively lower dissolved oxygen levels, and typically have unsuitable conditions for rearing. Stillwater Sciences will conduct a lagoon habitat assessment to evaluate the extent and quality of lagoon rearing habitat for steelhead. The proposed lagoon assessment work will complement a current lagoon assessment by DFG, which includes bathymetric mapping, fish sampling, and limited grab samples to assess water quality. Based on what has been learned about the lagoon to-date, assessing water quality conditions more specifically and over a longer time-frame (the DFG study runs from December 2009 to December 2011) will complement the current DFG work (R. Holmes, pers. comm. 2011).

Habitat conditions in the lagoon can vary significantly, from slow-flowing and pond-like to low gradient riffles, depending on the year and the tides (R. Holmes, pers. comm. 2011). Ongoing work by DFG preliminarily indicates that water temperature and dissolved oxygen in the lagoon are suitable for steelhead in the winter and early spring, but this work does not include the low-flow period or a below normal water year type. By collecting water quality information continuously, the proposed lagoon assessment will identify seasonal patterns in water quality conditions that will be linked to instream flows and tidal influences.

Absolute pressure transducers will be installed by Stillwater and the Garrapata Watershed Council at two locations in and just upstream of the lagoon to record stage and temperature.  The upstream pressure transducer will be used, in conjunction with discharge measurements at the USGS stream gage, to monitor streamflow into the lagoon. The pressure transducer in the lagoon will be used to monitor lagoon stage, which will serve as a proxy for habitat quantity, and sandbar breaching events. The transducers will be maintained for the duration of the proposed project and will be set to record a measurement every 1 to 2 hours. A recording barometer will be deployed at one pressure transducer location and will be used to correct for barometric pressure change.  The transducers will be checked and downloaded by trained Garrapata Watershed Council staff approximately bi-monthly during normal operation and more frequently during storm runoff events (to avoid the risk of losing collected data is a transducer is washed away). Water temperature will be recorded continuously using a temperature data recorder at the location of each pressure transducer, and downloaded in conjunction with the pressure transducers.

Point measurements of in situ water quality (temperature, conductivity, and dissolved oxygen) will be recorded monthly by trained Garrapata Watershed Council (GCWC) members for the duration of the proposed project using a calibrated YSI-85 multiprobe (Yellow Springs Instruments, Yellow Springs, OH). Prior to initiating the measurements, Stillwater will train GCWC members on the point measurement methods, equipment use and calibration, data collection and management. These data will be used to document the general water quality conditions of the lagoon and the conditions under which steelhead may be found. Approximately three months before the draft Watershed Plan is completed, data will downloaded and collected for the last time, analyzed, and summarized as a chapter of the Watershed Plan.

Task 3. Watershed Management Plan

Using information generated from Task 2, and workshops to develop stakeholder input for issue identification and recommendation of priority activities, this task will develop a strategic Watershed Management Plan (WMP) focused on recommendations for restorative actions to address the factors limiting steelhead populations.  The WMP will include synthesis of past and current conditions as the basis for interpreting key factors of concern, and will include the discipline-specific sub-sections of Task 2.  The WMP will also include a suite of regional and site-specific prioritized actions, both structural and non-structural, that will improve conditions for O. mykiss in the Big Sur River watershed, including the identification of key data gaps and omissions in understanding of factors limiting populations.  Watershed management recommendations will be developed on several scales, including:

- general treatments to support restoration across the watershed as a whole,

- site-specific restoration actions for high-priority sites, set in their watershed process context and;

- identification of landscape conservation measures for the long-term protection of habitats.

#### As examples, we expect the recommendations to include:

- Preferred methods and suggestions for timing of water extraction to minimize impacts to steelhead;

- Priority locations for restoring self-sustaining communities of riparian vegetation based on a combination of watershed physical process dynamics, consideration of landowner cooperation, feasibility and cost/benefit ratio.;

- Priority locations for managing excess fine sediment input from point and non-point sediment source impacts;

- Identification of potential restoration sites with interested landowners, in addition to those already identified by State Parks in their Big Sur River Steelhead Enhancement Plan (2003).

An initial draft of the WMP will be reviewed by the Watershed Group, TAC, and CDF&G prior to the completion of a final WMP.

CCSE and RCDMC will serve as the primary plan writers to:

- Define and prioritize watershed management goals and strategies through the stakeholder process (Task 1).

- Identify limiting factors to steelhead based on analysis of existing conditions (Task 2)

- Develop planning strategies for future watershed activities that focus on steelhead habitat improvement and enhancement (with assistance from CSUMB and Stillwater).

- Identify projects on willing landowners’ properties that could benefit the watershed.

- Identify research and monitoring opportunities that can fill data gaps, address issues of concern and provide solutions to watershed problems (with assistance from CSUMB and Stillwater).

- Identify potentially responsible parties in recommendations of proposed actions and strategies

- Generate a draft plan for Watershed Group, TAC, and CDF&G review

- Integrate comments on draft and generate a final plan

The plan will include but not be limited to the following components:

- Definition of geographic boundaries of the watershed

- Description of the natural resource conditions within the watershed

- Description of activities and recommendations to address steelhead limiting factors, and activities to coordinate watershed planning and management efforts among agencies and stakeholders

- Description of a long term monitoring program designed to measure the effectiveness of the methods for achieving and sustaining reduction in steelhead limiting factors

- Description of outreach activities designed to maximize community awareness of the plan

- Description of how to monitor, update and maintain the plan as a living document.

Task 4. Project Management

RCDMC will serve as the primary Project Manager.  Responsibilities under this task include:

- Project Initiation: subcontract development

- Kick-off meeting with all project participants.  Establish time-lines based on Award date of Grant funding.

- Project coordination: Timelines are monitored per task and information flow managed between tasks.  Project accounting and reporting.

Time frame:

| Task | Month from Contract Award |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 |
| Task 1. Watershed Group and TAC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Convene Watershed Group |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Watershed Group meetings |  |  |  | x | x | x | x | x | x | x | x | x | x | x | x | x | x | x | x | x | x | x |  |  |
| Convene TAC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TAC meetings |  |  |  |  | x |  |  |  |  |  | x |  |  |  | x |  |  |  |  |  |  | x |  |  |
| Task 2. Watershed Assessment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| a. Existing Information Compilation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| b. Geology |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| c. Geomorph-ology |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Literature review/ historical record analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hillslope geomorphic processes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Fluvial geomorphic processes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Site reconnaissance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| d. Hydrology |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| e. Water Quality |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| f. Noxious Weed Mapping |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| g. Limiting Factors Analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Summarize existing fishery data |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Determine the extent of steelhead anadromy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop steelhead conceptual model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| g. Lagoon Assessment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task 3. Watershed Management Plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop restoration recommend-ations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Initial draft to Watershed Group and TAC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Draft plan to CDFG |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final plan to CDFG |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Deliverables:

Primary deliverable: Big Sur River Watershed Management Plan, comprising:

- Watershed assessment covering geology, geomorphology, hydrology, water quality, noxious weeds, steelhead limiting factors and conceptual model, and lagoon habitat;

- Synthesis of past and current conditions and process-based interpretation of changes;

- Identification of key data gaps;

- Identification of issues and key questions for management of O. mykiss;

- Stakeholder-derived recommendations for priority management and restoration actions

- A list of dates and number of attendees of stakeholder meetings

- A spreadsheet containing watershed resources inventory materials